Phase 4: Project Planning

4.1 Project Development Plan

Task Activity

Week 1 Brainstorming and requirement analysis

Week 2 System and database design

Week 3 Backend setup and database connection

Week 4 Authentication and API development

Week 5 Blog CRUD operations and AI integration

Week 6 API testing and debugging

Week 7 Documentation and GitHub updates

Week 8 Demo preparation and final submission

4.2 Resource Planning

Human Resources

- Backend Developer

- Database Developer

- Tester

- Documentation and Presentation Coordinator

Technical Resources

- Laptop/Desktop

- Visual Studio Code

- Node.js

- MongoDB

- Thunder Client

4.3 Risk Management

Potential Risk Mitigation

Database connection failure Verify connection settings

API errors Perform regular testing

Authentication issues Validate tokens and credentials

Development delays Follow the project schedule

Code conflicts Maintain proper Git workflow

4.4 Expected Deliverables

- Project source code

- Database configuration

- API testing results

- Project documentation

- Public GitHub repository

- Project demonstration video