Initial Project Planning Template

| Date | 28 SEPTEMBER 2026 |
| --- | --- |
| Team ID | SWTID-2026-8907 |
| Project Name | AI-BLOGNEST_API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High |  |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High |  |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |  |

Sprint End Date

(Planned)

### Sprint Schedule

| Sprint | Start Date | Planned End Date | Main Activities |
| --- | --- | --- | --- |
| Sprint-1 | 01-10-2026 | 07-10-2026 | Registration, login, and user interface |
| Sprint-2 | 08-10-2026 | 14-10-2026 | Loan application, validation, and data preprocessing |
| Sprint-3 | 15-10-2026 | 21-10-2026 | ML model training, prediction, and evaluation |
| Sprint-4 | 22-10-2026 | 28-10-2026 | Flask integration, testing, and deployment |